## Slide 1: Project Management

## Slide 2: Why project management?
Achieve
Achieve specific goals
Meet
Meet specific success criteria
Meet
Meet specific timelines

## Slide 3: What is project management?
Initiating work of a team
Planning work of a team
Executing work of a team
Controlling work of a team
Closing the work of a team
Note that each step involves a team.

## Slide 4: Questions as you begin a project
What are the goals of the project?
Has a project like this been completed in the past?
  If yes, were project documents archived for future use?
  If yes, review them to avoid repeating mistakes
Is there a standard project methodology that must be followed? Restrictions?
What technology, if any, can or should be used? Restrictions?
What skillsets and resources are required for the project?
What is the budget?
What is the timeline?
What communication is needed? Who must be kept advised? How often?

## Slide 5: Challenges
Primary challenges of project management
  Achieve all of the project goals
  Stay within the given constraints

## Slide 6: What are project constraints?
Take a minute to think about it

## Slide 7: Some major Project constraints
Budget
Timeline
Required deliverables and milestones
Correct skillsets and resources for project implementation

## Slide 8: Other challenges
Poorly defined goals
Unrealistic Deadline
Scope creep
Insufficient team skills
Communication issues
Among Team
Between Team and Stakeholders
Geographically dispersed team members
Risk management
Issues within the team
Among Stakeholders

## Slide 9: Elements of a project
Identification of stakeholder's needs. “needs” not “wants”.
Identification of appropriate project objectives.
Clear deliverables and deadlines.
Detailed project schedules.
Clearly defined roles among the team.
Identification of project costs.
A clear communication plan: what & who.
Appropriate systems and processes.

## Slide 10: Role of Project Planning
Identify the deliverables and project planning steps required to meet the project’s intermediate and final goals.
  What are the specific outputs you're expected to produce?
    Intermediate goal outputs
      Deliverables
      Documentation
    Final outputs
      Deliverables
      Documentation
  Estimate due dates for each deliverable in your project plan.
  Determine the needed resources for each step and deliverable

## Slide 11: Project Planning Steps
Identify & Meet
Identify & Meet with Stakeholders
Set & Prioritize
Set & Prioritize Goals
Define
Define Deliverables
Create
Create the Project Schedule
Identify
Identify Issues and Complete a Risk Assessment
Present
Present the Project Plan to Stakeholders

## Slide 12: Items to include in the plan
What problem will the project solve?
What is the benefit to the organization?
What staff, budget & resources are needed?
What are the major milestones and timeline?
What are the potential risks?
What are the specific metrics for success?
How will you know the project is done?

## Slide 13: Project Documents
Project Business Case: why the project is taking place ( goals, objectives, and outcomes )
Project Charter: authorizes the project giving the project manager authority to plan, execute, and manage the project.
Responsibilities Breakdown: define and assign the responsibilities
Work Breakdown Structure (WBS): organizes the work into manageable sections
Risks and Issues Log: Risk/Issue, description, impact, likelihood, mitigation, owner
Project Communications Plan: Communication channels & frequency
Change Request Management: additions or alterations to the agreed-upon deliverables
Project Schedule: work to be done, timeline and responsible staff

## Slide 14: Project Charter
Initiates project
Outlines goals and objectives
Drafted before the planning begins
Defines the fundamental information of a project
Project sponsors sign off to authorize the project
Defines the authority of the project manager to utilize organizational resources to accomplish the project objectives

## Slide 15: Project Charter Components
Business Case.
Problem / Opportunity Statement.
Goals / Projected Benefits.
Goal statement.
Project Scope.
Project Plan.
Team Structure.