## Slide 1: IT 3223
Requirements

## Slide 2: Requirements

## Slide 3: What is a requirement?
Necessary
Attribute
Capability
Characteristic
Quality factor
Determines value and utility to a user

## Slide 4: Requirements Characteristics
Necessary
Verifiable
Attainable
Unambiguous
Complete
Consistent

## Slide 5: Important Concern
“Necessary” vs
“Nice to have”
Prioritize!
“Must have” vs “would like”
Cost vs benefit
Time to implement vs timeline

## Slide 6: Vision & Scope
1. Goals and Mission
2. Scope of Effort
3. Team Composition and Responsibilities
4. Duration of Working Group
5. Required Deliverables
6. Critical Dependencies
7. Assumptions

## Slide 7: Fact finder
Worst question?
One that you didn’t ask
Get as many facts as you can
Clarify unknowns as best as you can
May not have all the facts, but visible as a risk

## Slide 8: What is a Use Case Scenario?
Defines intended behavior and use in the project implementation
Breaks down specific business objectives
Helps define the needed test cases

## Slide 9: Use Case Scenarios
Who are users for this scenario?
What is each users role?
What is the relationship of each user to other users in the scenario?
What is the business objective of each user?
What are the functional requirements ( activities) of this user?
What is the interoperability impact of this scenario?
What are issues with this scenario?

## Slide 10: Use Case Definition
Goal of Particular Use Case
Functional requirements
Users for this case
Pre Conditions – must occur before
Triggers – causes scenario to occur
Steps for this case
Post Conditions (if successful)
Post Conditions (if NOT successful)

## Slide 11: Non-functional Requirements
Performance
Reliability/Availability
Usability
Security
Supportability
Infrastructure
Implementation

## Slide 12: Requirements Gathering
Project's purpose
Desired results
How success is measured

## Slide 13: Minimize risk of failure
How ?
Ensure requirements are
Necessary
Verifiable
Attainable
Unambiguous
Complete
Consistent

## Slide 14: Methods to Gather and Analyze Project Requirements
Brainstorming
Document Analysis
Focus Groups
Interface Analysis
Interviews
Observation
Prototyping
Requirements Workshops
Survey/
Questionnaire

## Slide 15: Determine objectives of the project
Need clear, concise objectives
Must include all stakeholders in definition
Reduce assumptions
-- Assumptions are RISKS
Caution on “interpretation” of words and acronyms
-- Words may have many meanings.

## Slide 16: Define Project Scope
Clarify what the project does and does not cover.
"Will it help achieve the objectives?"
Include all stakeholders in the process of defining the project's objectives upfront.
“NEED” not “WANT”

## Slide 17: Objectives
The ideal objective is short, concise, clear and agreed to by all stakeholders.

## Slide 18: How to Specify Requirements?
Written document
Screen diagrams – pictures enhance clarity
Prototyping or use cases – allow better visualization

## Slide 19: Most Important Outcome of Requirements Gathering
People who need to understand the requirements can do so
  Includes
    Users
    Stakeholders
    Technical staff

## Slide 20: Jargon – AVOID!
Client and dev team may assume an objective is correct because they don't understand it
Incorrect assumptions don't surface until the work is done – expensive to fix
How to get consistent language for both business and technical?
Project glossary ( definitions of words acceptable to customers/users and developers)
List of acronyms to facilitate effective communication.

## Slide 21: Need accurate reflection of what the client needs
Walk through
Walk through the requirements
Illustrate
Include examples: diagrams, pictures, or sample data that illustrates what the requirements mean.
Communicate
Reduce lack of communication or misunderstanding

## Slide 22: Why Do Projects Fail?
Reasons include:
  Users are not involved enough in requirements definition
  Requirements are incomplete or don't meet acceptance criteria
  Requirements are constantly changing, and these changes are not managed effectively

## Slide 23: Managing Requirements
WOW! Your team is ready for requirements gathering. What now?
Consider:
  Which are the methods used to identify requirements?
  What analysis is required for identified requirements?
  Who does the analysis?
  How are requirements prioritized?
  How are requirements tracked?

## Slide 24: Requirement
What is it?
Where does it fall in the scope?
When does it impact the scope?
Why is it needed?
Assumptions – need detail. This is a risk factor.
Exclusions – need detail. This needs to be reviewed in testing.

## Slide 25: Typical Parts of Requirements Document
Title
Purpose and scope
  technical view
  business view
Stakeholders
Impacts to operation
Requirements
  functional requirements (what it should do)
  usability requirements
  technical requirements (security, network, platform, integration, client)
  environmental requirements
  support requirements
  interoperability requirements (how the product must work with other systems)

## Slide 26: More Typical Parts of Requirements Document
Assumptions
Use cases – also used for test cases
Constraints
Dependencies
High level workflow plans, timelines and general milestones
Evaluation plan and performance metrics