## Slide 1: IT 3223
Go-Live

## Slide 2: Initial Check List
Key deployment milestones are completed per Deployment Plan
End users have been adequately prepared for new or changed system/process
Support resources have been engaged in preparing for hand-off
https://bmag.gwu.edu/cutover-and-post-go-live-phase

## Slide 3: Ready for Go-Live?
A clean data conversion has been performed and verified
No High Severity errors persist
All Lesser Severity errors that persist have workarounds acceptable to the users or are on a trajectory for correction and regression testing within seven days
All necessary hardware and software are in place and running current versions of the firmware/operating system
User training is complete

## Slide 4: More Ready for Go-Live?
Updated desk procedures are created and ready for distribution to all affected users
Help desk documentation for the new system is ready
All system interfaces have been tested and certified
Business partners have confirmed their willingness and ability to support the go-live date
The CIO and managers of any impacted user departments have agreed in writing to any exceptions to items on this list

## Slide 5: Updated Model with Go-Live
https://bmag.gwu.edu/cutover-and-post-go-live-phase

## Slide 6: After Go-Live
Transition to post-go-live support
  Internal
  Contract
  Vendor
Verify Support process is working
Verify Security protocols are working appropriately
Fill training gaps
Verify communications are working correctly